Java Software Engineer Bootcamp

Capstone Progress Report

Enterprise CRM  ·  One living file from first plan to final presentation

Checkpoints:  Monday 17 August  ·  Friday 21 August  ·  Monday 24 August 2026

Purpose: keep the team on the critical path. This is not a second project.

How to use this file (read once)

•  Save a copy as Team[A/B/C/D]_Capstone_Progress_Report.docx and keep using that same file.

•  Fill Section 1 (team and roles) and the timeline owners once, at kickoff.

•  Before each checkpoint, update the tracker and fill only that checkpoint’s section (A–E). Ten to fifteen minutes.

•  Do not write a new report. Do not paste lab guides. Point to evidence (file path or pipeline URL).

•  If a box is not true yet, write what is missing. Honest Amber is useful. Inflated Green is not.

Companions: Java_Software_Engineer_Capstone.docx (brief)  ·  Java_Software_Engineer_Capstone_Rubric.docx (how you will be evaluated)  ·  Labs 48–52.

Status at a glance

Update the RAG column at each checkpoint so the instructor can scan four teams in one pass.

| Checkpoint | Date | RAG G / A / R | One-line status | Submitted |
| --- | --- | --- | --- | --- |
| 1 Plan freeze | Mon 17 Aug | G / A / R | … | ☐ |
| 2 Working slice | Fri 21 Aug | G / A / R | … | ☐ |
| 3 Defense ready | Mon 24 Aug | G / A / R | … | ☐ |

| Status | What it means |
| --- | --- |
| Green (G) | On track for the next checkpoint |
| Amber (A) | At risk — recovery plan written in this report |
| Red (R) | Blocked or will miss the next gate — ask for help now |
| NS / IP / D / B | Not started / In progress / Done / Blocked |

1. Team (fill once)

Tick your team. Names are the SWE2 Cohort 2 capstone groups. Do not reshuffle without instructor approval.

| Tick | Team | Members |
| --- | --- | --- |
| ☐ | Team A | ByongChul Hur · Cole Hansen · Michael McGrath · Christopher McEnroe |
| ☐ | Team B | Luke Pupilli · Timoth Mooney · Himank Juttiga · Chase Bulkin |
| ☐ | Team C | Tyler Shapiro · Stephen Anderson · Jack Heckenlaible · Austin Bustos |
| ☐ | Team D | Nicholas Smith · Ethan Pacifico · Aidan Conroy · Jimmy Le-Nguyen |

Repository and working agreement

| Item | Team fills in |
| --- | --- |
| Git repository URL | https://… |
| Default working branch | main / develop / lab/48-crm … |
| Where evidence lives | docs/ reports/ defense/ ~/java-bootcamp/notes/screenshots/ |
| Team chat / stand-up time | e.g. 9:15 daily, 10 minutes |
| Demo customer IDs (do not change) | CUS-1001 Amina Khan · CUS-1002 Ravi Singh · correlation lab-request-001 |

2. Roles (fill once — four people, four swimlanes)

These are delivery swimlanes, not extra job titles. Pair and rotate so every member can walk through any major part in the final defense. Data/persistence can sit with Frontend if you prefer three build lanes plus a defense coordinator.

| Swimlane | Primary accountability | Owner (name) | Backup |
| --- | --- | --- | --- |
| Architecture / docs | Context, containers, NFRs, ADRs, backlog, risks | Name | Name |
| Backend / messaging | Spring Boot APIs, Kafka, unit + integration tests | Name | Name |
| Frontend / persistence | React journey, JPA, PostgreSQL, UI→DB proof | Name | Name |
| Security / delivery | JWT/RBAC, pipeline, image digest, k3s, rollback | Name | Name |
| Defense coordinator | Demo script, evidence index, rehearsal clock | Name — can be shared | Name |

3. Suggested timeline — plan through presenting

Instructional days only. Saturday/Sunday are catch-up if you are Amber or Red — they are not extra assigned work. If you finish a lab early, start the next one the same day. Critical path: freeze the plan → ship one vertical story (CUS-1001 search → profile → interaction) → prove it with tests → pipeline + digest deploy → 10–15 minute defense with one failure beat.

| Workstream | Thu 13 | Fri 14 | Mon 17 | Tue 18 | Wed 19 | Thu 20 | Fri 21 | Mon 24 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lab 48 Plan | Plan | Plan | ★ CP1 |  |  |  |  |  |
| Lab 49 Backend + Kafka |  |  | Start | Build | Tests |  |  |  |
| Lab 50 React + PostgreSQL |  |  |  |  | UI | UI→DB | Journey |  |
| Lab 51 Security + CI/CD |  |  |  |  |  |  | Release | Smoke |
| Lab 52 Defense |  |  |  |  |  |  |  | ★ Present |
| Report due |  |  | 17 Aug |  |  |  | 21 Aug | 24 Aug |

★ orange columns are the three reports. Lab 51 continues over the 22–23 Aug weekend only if the Friday slice is not yet releasable.

What “done” means on each stretch

| When | Focus | Done looks like (keep this bar, do not invent extra work) |
| --- | --- | --- |
| Thu 13 – Fri 14 Aug | Lab 48 Plan | Context + container docs, measurable NFRs, ADRs started, prioritized vertical backlog, risk register, roles, repo identified. |
| Mon 17 Aug ★ CP1 | Plan freeze + Lab 49 start | Plan is no longer moving. First backend story (interaction / CAP-12 style) is in progress. Report 1 submitted in this file. |
| Tue 18 – Wed 19 Aug | Lab 49 Backend | Layered Spring Boot API, validation, Kafka produce/consume, happy + failure tests, docs/backend-demo.md. |
| Thu 20 – Fri 21 Aug ★ CP2 | Lab 50 Full stack | Agent can search CUS-1001, open profile, record an interaction. UI→DB proof. Report 2 submitted. |
| Fri 21 p.m. – Mon 24 a.m. | Lab 51 Release | JWT/RBAC negatives, GitHub Actions with tests + SAST, image digest, k3s deploy, smoke + rollback notes. |
| Mon 24 Aug ★ CP3 | Lab 52 Present | 10–15 min deck, timed demo script, evidence index (≥5 links), one injected failure, Q&A notes, retro. Report 3 submitted. Present. |

4. Living progress tracker (update every checkpoint)

Change only the Status and Evidence columns. Status = NS / IP / D / B. This is the same inventory as Labs 48–52 and the rubric — not a new checklist.

| Lab | Outcome | Target gate | Status | Evidence (path / URL) |
| --- | --- | --- | --- | --- |
| 48 | Architecture context + container | Plan | NS | path |
| 48 | Measurable NFRs | Plan | NS | path |
| 48 | ADRs for major decisions | Plan | NS | docs/adrs/ |
| 48 | Prioritized vertical backlog | Plan | NS | docs/backlog.md |
| 48 | Risk register with owners + dates | Plan | NS | docs/risk-register.md |
| 49 | Spring Boot vertical API slice | CP1–CP2 | NS | backend/… |
| 49 | Versioned Kafka produce / consume | CP1–CP2 | NS | topic + test name |
| 49 | Automated tests (happy + failure) | CP2 | NS | mvn test evidence |
| 50 | React journey: search → profile → interaction | CP2 | NS | frontend/… |
| 50 | PostgreSQL / JPA + UI→DB proof | CP2 | NS | SQL or screenshot |
| 51 | JWT / RBAC + negative tests (401/403) | CP3 | NS | test name |
| 51 | Pipeline: build, test, SAST gate | CP3 | NS | Actions run URL |
| 51 | Immutable image digest + k3s deploy | CP3 | NS | digest + manifest |
| 51 | Smoke test + rollback notes | CP3 | NS | docs/… |
| 52 | Demo script (10–15 min) + failure beat | CP3 | NS | defense/demo-script.md |
| 52 | Evidence index (≥5 claim→artifact links) | CP3 | NS | defense/evidence-index.md |
| 52 | Deck + Q&A + retrospective | CP3 | NS | defense/ |
| All | No secrets / no real PII in Git or this file | Always | NS | git status clean |

Checkpoint 1  —  Monday 17 August 2026

Plan freeze. You are allowed to start coding — you are not allowed to keep redesigning the plan.

On track if, by this checkpoint, you can show:

•  Team ticked, roles named, repository URL in Section 1.

•  Lab 48 artifacts exist: context, container, measurable NFRs, backlog, risk register, ADRs at least started.

•  The vertical story for the demo is chosen (CUS-1001 search → profile → record interaction).

•  Lab 49 work has started or has a named first commit/branch.

A. Snapshot (fill this first — 2 minutes)

| Item | Your answer |
| --- | --- |
| Overall RAG (write G / A / R) | G / A / R |
| One-line status | One sentence. Example: Plan frozen; interaction API compiling. |
| Who filled this section | Name(s) |
| Minutes spent writing this update | Aim for 10–15 minutes, not a new essay. |

B. What we finished (3 bullets max)

Facts only. Name the artifact, not the intention. Example: “docs/nfrs.md has 5 measurable NFRs with tests named.”

| # | Finished item | Evidence (path, URL, or screenshot folder) |
| --- | --- | --- |
| 1 | What is done | docs/… or GitHub Actions run # |
| 2 | What is done | … |
| 3 | What is done | … |

C. What we will finish before the next checkpoint

Next: finish the Lab 49 API + Kafka slice with tests, then start the React journey so Friday’s demo path is walkable.

| # | Next item | Owner | Need-by |
| --- | --- | --- | --- |
| 1 | Concrete outcome | Name | Date |
| 2 | Concrete outcome | Name | Date |
| 3 | Concrete outcome | Name | Date |

D. Blockers (leave blank if none)

| Blocker | Who is stuck | Help needed from instructor? |
| --- | --- | --- |
| None / describe | Name | Yes / No — one line |
| … | … | … |

E. Honest risks (from the Lab 48 register — update, do not rewrite)

| Risk | Still open? | Owner | Mitigation this week |
| --- | --- | --- | --- |
| Top risk | Y / N | Name | What you will do |
| Second risk | Y / N | Name | … |

F. Instructor comments (team leaves this blank)

| Coach note | Follow-up |
| --- | --- |
| Instructor types here after the checkpoint. | … |

Checkpoint 2  —  Friday 21 August 2026

Working vertical slice. An agent journey on synthetic data beats a perfect architecture slide.

On track if, by this checkpoint, you can show:

•  Backend slice runs: create/read interaction (or the story you froze), Kafka evidence, tests green.

•  Frontend journey works for CUS-1001: search → profile → interaction. UI→DB proof exists.

•  You can walk the happy path in under five minutes without reading slides.

•  Lab 51 is started or time-boxed for the weekend only if this slice is already walkable.

A. Snapshot (fill this first — 2 minutes)

| Item | Your answer |
| --- | --- |
| Overall RAG (write G / A / R) | G / A / R |
| One-line status | One sentence. Example: Plan frozen; interaction API compiling. |
| Who filled this section | Name(s) |
| Minutes spent writing this update | Aim for 10–15 minutes, not a new essay. |

B. What we finished (3 bullets max)

Facts only. Name the artifact, not the intention. Example: “docs/nfrs.md has 5 measurable NFRs with tests named.”

| # | Finished item | Evidence (path, URL, or screenshot folder) |
| --- | --- | --- |
| 1 | What is done | docs/… or GitHub Actions run # |
| 2 | What is done | … |
| 3 | What is done | … |

C. What we will finish before the next checkpoint

Next: harden JWT/RBAC, get a gated pipeline run, deploy with digest identity, write smoke + rollback notes, and draft the demo script.

| # | Next item | Owner | Need-by |
| --- | --- | --- | --- |
| 1 | Concrete outcome | Name | Date |
| 2 | Concrete outcome | Name | Date |
| 3 | Concrete outcome | Name | Date |

D. Blockers (leave blank if none)

| Blocker | Who is stuck | Help needed from instructor? |
| --- | --- | --- |
| None / describe | Name | Yes / No — one line |
| … | … | … |

E. Honest risks (from the Lab 48 register — update, do not rewrite)

| Risk | Still open? | Owner | Mitigation this week |
| --- | --- | --- | --- |
| Top risk | Y / N | Name | What you will do |
| Second risk | Y / N | Name | … |

F. Instructor comments (team leaves this blank)

| Coach note | Follow-up |
| --- | --- |
| Instructor types here after the checkpoint. | … |

Checkpoint 3  —  Monday 24 August 2026

Defense ready — then present. Same file, last update, then the 10–15 minute stakeholder demo.

On track if, by this checkpoint, you can show:

•  Pipeline evidence (build, test, SAST) and an immutable image digest.

•  Deploy + smoke (k3s or approved target) and a written rollback path.

•  Negative path proven (401/403, invalid transition, failed consumer, or failed probe).

•  defense/demo-script.md timed to 10–15 minutes, including one injected failure and recovery through code/pipeline — not a silent console edit.

•  defense/evidence-index.md with at least five claim → artifact links another engineer can follow.

A. Snapshot (fill this first — 2 minutes)

| Item | Your answer |
| --- | --- |
| Overall RAG (write G / A / R) | G / A / R |
| One-line status | One sentence. Example: Plan frozen; interaction API compiling. |
| Who filled this section | Name(s) |
| Minutes spent writing this update | Aim for 10–15 minutes, not a new essay. |

B. What we finished (3 bullets max)

Facts only. Name the artifact, not the intention. Example: “docs/nfrs.md has 5 measurable NFRs with tests named.”

| # | Finished item | Evidence (path, URL, or screenshot folder) |
| --- | --- | --- |
| 1 | What is done | docs/… or GitHub Actions run # |
| 2 | What is done | … |
| 3 | What is done | … |

C. What we will finish before the next checkpoint

Next: present. After Q&A, finish the retrospective and individual reflection the same day.

| # | Next item | Owner | Need-by |
| --- | --- | --- | --- |
| 1 | Concrete outcome | Name | Date |
| 2 | Concrete outcome | Name | Date |
| 3 | Concrete outcome | Name | Date |

D. Blockers (leave blank if none)

| Blocker | Who is stuck | Help needed from instructor? |
| --- | --- | --- |
| None / describe | Name | Yes / No — one line |
| … | … | … |

E. Honest risks (from the Lab 48 register — update, do not rewrite)

| Risk | Still open? | Owner | Mitigation this week |
| --- | --- | --- | --- |
| Top risk | Y / N | Name | What you will do |
| Second risk | Y / N | Name | … |

F. Instructor comments (team leaves this blank)

| Coach note | Follow-up |
| --- | --- |
| Instructor types here after the checkpoint. | … |

5. After the presentation (same day, still this file)

Do not create a fourth report. Tick these, point to the defense folder, and stop.

| Item | Done | Path |
| --- | --- | --- |
| Live or recorded demo completed | ☐ | defense/… |
| Q&A notes updated with what was actually asked | ☐ | defense/technical-q-and-a.md |
| Blameless retrospective (what to keep / drop / try) | ☐ | defense/retrospective.md |
| Individual reflections (one short note each) | ☐ | defense/… |
| Residual risks still have owners and dates | ☐ | docs/risk-register.md |

Reminder — what will be evaluated

This report is not scored as a writing assignment. It is how we see whether the work below is moving. Final evaluation uses the capstone rubric:

| Criterion | Weight | Where it shows up in this file |
| --- | --- | --- |
| Full-stack architecture & planning | 15% | CP1 + tracker rows Lab 48 |
| Backend services & messaging | 20% | CP1–CP2 + Lab 49 rows |
| Frontend & persistence | 15% | CP2 + Lab 50 rows |
| CI/CD, containers & deployment | 15% | CP3 + Lab 51 rows |
| Testing & observability | 10% | Tracker tests + failure beat |
| Demonstration scenario & recovery | 10% | CP3 demo script |
| Security & operational hygiene | 5% | JWT negatives + no-secrets row |
| Documentation & repository quality | 5% | Evidence paths in every section |
| Presentation & communication | 5% | CP3 + after-presentation ticks |

A green demo without evidence does not count. Synthetic data only. Never commit secrets, .env files, kubeconfig, or real customer information.